ShahnBid

Freight Marketplace — MVP Technical Spec

Version 3.0 · June 2026 · Azure / AWS Stack

# Table of Contents

Table of Contents	1

ShahnBid — Freight Marketplace · MVP Copilot Spec	3

Version 3.0 · June 2026 · Azure / AWS Stack · UX-First Scaffolding	3

0. Session Starter Prompts	3

UX scaffolding phase (Phases 1–4)	3

Backend phase (Phase 5 onward)	3

1. Project Context	4

What is IN scope for MVP	4

What is OUT of scope (V2)	4

2. Technology Stack	4

Tailwind theme	5

3. Database Schema (Prisma)	5

4. TypeScript Types	9

5. Folder Structure	12

6. Mock Data (UX Scaffolding Phase)	13

lib/mock-data/jobs.ts	13

lib/mock-data/bids.ts	13

lib/mock-data/returns.ts	14

lib/mock-data/users.ts	14

7. Zod Validation Schemas	14

8. Azure Helper Modules (Backend Phase)	15

lib/azure/auth.ts — Entra External ID	15

lib/azure/storage.ts — Blob Storage	16

lib/azure/email.ts — Communication Services	16

9. API Routes (Backend Phase)	16

Critical transactions	17

10. Component Specifications	18

StatusBadge	18

JobCard	18

ReturnTripCard (Path B)	18

BidCard	18

PostReturnTripForm	18

KpiCard	19

DataTable	19

11. Constants	19

12. Environment Variables	20

13. Quick-start Commands	20

14. UX Scaffolding — Screen Checklist	21

Public	21

Client portal	21

Carrier portal	21

Admin portal	21

Navigation	22

15. Build Sequence — 7 Weeks	22

16. MVP Success Criteria	22

# ShahnBid — Freight Marketplace · MVP Copilot Spec

## Version 3.0 · June 2026 · Azure / AWS Stack · UX-First Scaffolding

How to use this file with Copilot

Drop this file at the root of your project. In every VS Code Copilot Chat session,

start with: #file:shahnbid_mvp_copilot_spec_v3.md

Each section ends with a <!-- COPILOT TASK --> comment.

Trigger it: *"Using section 3, generate prisma/schema.prisma"*

## 0. Session Starter Prompts

Copy and paste one of these at the start of every Copilot Chat session.

### UX scaffolding phase (Phases 1–4)

#file:shahnbid_mvp_copilot_spec_v3.md

Project: ShahnBid — dual-inventory freight marketplace for Morocco.

Stack: Next.js 14 App Router · TypeScript · Tailwind CSS · shadcn/ui

Cloud: Azure (App Service · PostgreSQL Flexible · Blob Storage · Entra External ID · Communication Services)

UX SCAFFOLDING PHASE — rules for this phase:

- No API calls. No database queries. No auth checks.

- All data comes from mock fixture files in /lib/mock-data/

- Every page imports from mock-data and renders it directly

- Navigation links work. Role-based layouts render without real auth.

- Goal: every screen works in the browser so UX can be reviewed and signed off.

File I need now: [REPLACE THIS LINE]

Use types from section 4. Use component specs from section 10.

Tailwind classes only — no inline styles.

### Backend phase (Phase 5 onward)

#file:shahnbid_mvp_copilot_spec_v3.md

UX SCAFFOLDING IS COMPLETE. All screens signed off. Switching to backend phase.

Stack:

- Database: Azure Database for PostgreSQL Flexible Server

- ORM: Prisma 5

- Auth: Microsoft Entra External ID (@azure/msal-node, MSAL React)

- Storage: Azure Blob Storage (@azure/storage-blob, SAS tokens)

- Email: Azure Communication Services (@azure/communication-email)

- Deployment: Azure App Service (Node 20 LTS)

Rules:

- Generate Prisma schema first, then Azure helpers, then replace mock data one page at a time.

- Never change component or layout files — only swap the data source.

- Always validate request bodies with Zod before hitting Prisma.

- Always check the user role from the Entra JWT before any DB write.

File I need now: [REPLACE THIS LINE]

## 1. Project Context

Platform: ShahnBid — freight brokerage marketplace, Morocco.

Two-sided model: carriers are always professional businesses (B2B supply);

clients can be businesses (B2B) shipping commercial cargo or individuals (B2C)

shipping personal goods. The Job/Bid/commission plumbing is identical for both

client types — only the client profile (company fields vs. none) and display name differ.

Commission: Platform earns 10% on every completed job.

Two inventory sources (dual-inventory model):

- Path A — Client posts a cargo job → carriers bid competitively → client accepts best offer.

- Path B — Carrier posts an empty return trip at a fixed price → client books directly.

Both paths converge to the same Job lifecycle after booking. The completion, status update, and commission logic is shared — Path B is three new screens on top of proven Path A plumbing.

Three portals: Client · Carrier · Admin — each with its own route namespace.

Language: French (fr) for MVP. Arabic + English in V2.

### What is IN scope for MVP

- Client (individual or business): register, post a job, view bids, accept a bid, browse return trips, book a return trip, confirm delivery

- Carrier: register, wait for admin approval, browse job board, bid on jobs, post return trips, update job status

- Admin: approve carriers, view all jobs, view commission log

- Transactional email on 4 key events

- Manual status updates (no real-time GPS)

- French only

### What is OUT of scope (V2)

- Escrow / automated payments

- Real-time GPS tracking

- In-app messaging

- Dispute resolution flow

- Carrier ratings and reviews

- Fleet management module

- Arabic / English i18n

- Analytics dashboard

- SMS notifications

## 2. Technology Stack

<!-- COPILOT TASK: When I ask "install dependencies", run the commands in section 13. -->

| Layer | Technology | Azure / AWS service |
| --- | --- | --- |
| Framework | Next.js 14 (App Router) | — |
| Language | TypeScript 5 (strict mode) | — |
| Styling | Tailwind CSS 3 + custom theme | — |
| Components | shadcn/ui + Radix UI | — |
| Forms | react-hook-form + Zod | — |
| Database | PostgreSQL + Prisma 5 | Azure Database for PostgreSQL Flexible Server |
| Auth | MSAL React + @azure/msal-node | Microsoft Entra External ID |
| File storage | @azure/storage-blob (SAS tokens) | Azure Blob Storage |
| Email | @azure/communication-email | Azure Communication Services |
| CI / CD | GitHub Actions | Azure DevOps Pipelines |
| Hosting | Node 20 LTS | Azure App Service |
| Alt. email | aws-sdk/client-ses | Amazon SES (fallback option) |

### Tailwind theme

// tailwind.config.ts

extend: {

colors: {

brand: {

primary:  '#1A56A3',

mid:      '#3B7DD8',

light:    '#E8F0FB',

navy:     '#1C2B4A',

bg:       '#F5F8FE',

border:   '#D0DCF0',

},

status: {

success:  '#0F6E56',

warning:  '#BA7517',

danger:   '#A32D2D',

grey:     '#6B7280',

}

},

fontFamily: { sans: ['Inter', 'sans-serif'] },

borderRadius: {

badge: '4px', input: '8px', card: '12px', modal: '16px',

}

}

## 3. Database Schema (Prisma)

<!-- COPILOT TASK: When I ask "generate Prisma schema", create prisma/schema.prisma with all models below. Use Azure PostgreSQL connection string from env. -->

// prisma/schema.prisma

generator client {

provider = "prisma-client-js"

}

datasource db {

provider = "postgresql"

url      = env("DATABASE_URL")

}

// ── Enums ──────────────────────────────────────────

enum UserRole {

CLIENT

CARRIER

ADMIN

}

enum ClientType {

INDIVIDUAL   // B2C — individual consumer shipping personal goods

BUSINESS     // B2B — company shipping commercial cargo

}

enum CarrierStatus {

PENDING

APPROVED

REJECTED

SUSPENDED

}

enum JobStatus {

DRAFT

PUBLISHED

ACCEPTED

PICKED_UP

IN_TRANSIT

DELIVERED

COMPLETED

CANCELLED

}

enum JobSource {

CLIENT_POSTED   // Path A

RETURN_TRIP     // Path B

}

enum CargoType {

GENERAL

REFRIGERATED

HAZMAT

FRAGILE

OVERSIZED

LIVESTOCK

}

enum BidStatus {

PENDING

ACCEPTED

REJECTED

WITHDRAWN

}

enum AvailabilityStatus {

OPEN

BOOKED

EXPIRED

CANCELLED

}

// ── Models ─────────────────────────────────────────

model Profile {

id            String   @id @default(uuid())

entraOid      String   @unique  // Microsoft Entra object ID

email         String   @unique

fullName      String

phone         String

role          UserRole

createdAt     DateTime @default(now())

updatedAt     DateTime @updatedAt

clientProfile  ClientProfile?

carrierProfile CarrierProfile?

@@map("profiles")

}

model ClientProfile {

id          String     @id @default(uuid())

profileId   String     @unique

clientType  ClientType @default(BUSINESS)

companyName String?    // BUSINESS only

ice         String?    // BUSINESS only — Moroccan company tax ID (15 digits)

address     String?    // BUSINESS only

city        String

profile     Profile    @relation(fields: [profileId], references: [id])

jobs        Job[]

@@map("client_profiles")

}

model CarrierProfile {

id              String        @id @default(uuid())

profileId       String        @unique

companyName     String

city            String

licenseNumber   String

licenseDocUrl   String        // Azure Blob Storage URL

insuranceDocUrl String        // Azure Blob Storage URL

insuranceExpiry DateTime

status          CarrierStatus @default(PENDING)

approvedAt      DateTime?

profile         Profile       @relation(fields: [profileId], references: [id])

bids            Bid[]

availability    CarrierAvailability[]

@@map("carrier_profiles")

}

model Job {

id               String     @id @default(uuid())

clientProfileId  String

source           JobSource  @default(CLIENT_POSTED)

status           JobStatus  @default(DRAFT)

cargoType        CargoType

description      String

weightKg         Float

fragile          Boolean    @default(false)

hazmat           Boolean    @default(false)

originCity       String

originAddress    String

originLat        Float?

originLng        Float?

destCity         String

destAddress      String

destLat          Float?

destLng          Float?

pickupDateFrom   DateTime

pickupDateTo     DateTime

deliveryDate     DateTime

notes            String?

photoUrls        String[]   // Azure Blob Storage URLs

acceptedBidId    String?    @unique

carrierProfileId String?    // set directly for RETURN_TRIP (no bid)

agreedPriceMAD   Float?     // set on booking (both paths)

commissionMAD    Float?     // 10% of agreedPriceMAD, set on completion

createdAt        DateTime   @default(now())

updatedAt        DateTime   @updatedAt

client           ClientProfile        @relation(fields: [clientProfileId], references: [id])

bids             Bid[]

statusHistory    JobStatusHistory[]

returnTrip       CarrierAvailability? @relation("AvailabilityJob")

@@map("jobs")

}

model Bid {

id               String    @id @default(uuid())

jobId            String

carrierProfileId String

priceMAD         Float

etaDays          Int

vehicleType      String

notes            String?

status           BidStatus @default(PENDING)

createdAt        DateTime  @default(now())

updatedAt        DateTime  @updatedAt

job              Job            @relation(fields: [jobId], references: [id])

carrier          CarrierProfile @relation(fields: [carrierProfileId], references: [id])

@@unique([jobId, carrierProfileId])

@@map("bids")

}

model CarrierAvailability {

id               String             @id @default(uuid())

carrierProfileId String

originCity       String

destCity         String

availableDate    DateTime

capacityKg       Float

vehicleType      String

listedPriceMAD   Float

notes            String?

status           AvailabilityStatus @default(OPEN)

bookedJobId      String?            @unique

createdAt        DateTime           @default(now())

updatedAt        DateTime           @updatedAt

carrier          CarrierProfile @relation(fields: [carrierProfileId], references: [id])

job              Job?           @relation("AvailabilityJob", fields: [bookedJobId], references: [id])

@@map("carrier_availability")

}

model JobStatusHistory {

id        String    @id @default(uuid())

jobId     String

status    JobStatus

note      String?

createdAt DateTime  @default(now())

job       Job @relation(fields: [jobId], references: [id])

@@map("job_status_history")

}

## 4. TypeScript Types

<!-- COPILOT TASK: When I ask "generate types", create lib/types.ts with all interfaces below. -->

// lib/types.ts

export type UserRole          = 'CLIENT' | 'CARRIER' | 'ADMIN';

export type ClientType        = 'INDIVIDUAL' | 'BUSINESS';   // B2C vs B2B client

export type JobStatus         = 'DRAFT' | 'PUBLISHED' | 'ACCEPTED' | 'PICKED_UP' | 'IN_TRANSIT' | 'DELIVERED' | 'COMPLETED' | 'CANCELLED';

export type BidStatus         = 'PENDING' | 'ACCEPTED' | 'REJECTED' | 'WITHDRAWN';

export type CargoType         = 'GENERAL' | 'REFRIGERATED' | 'HAZMAT' | 'FRAGILE' | 'OVERSIZED' | 'LIVESTOCK';

export type CarrierStatus     = 'PENDING' | 'APPROVED' | 'REJECTED' | 'SUSPENDED';

export type JobSource         = 'CLIENT_POSTED' | 'RETURN_TRIP';

export type AvailabilityStatus = 'OPEN' | 'BOOKED' | 'EXPIRED' | 'CANCELLED';

export interface ApiResponse<T> {

data?: T;

error?: string;

status: number;

}

export interface JobSummary {

id: string;

source: JobSource;

status: JobStatus;

cargoType: CargoType;

weightKg: number;

originCity: string;

destCity: string;

pickupDateFrom: string;

deliveryDate: string;

bidCount: number;

agreedPriceMAD?: number;

createdAt: string;

}

export interface JobDetail extends JobSummary {

description: string;

fragile: boolean;

hazmat: boolean;

originAddress: string;

destAddress: string;

notes?: string;

photoUrls: string[];

bids: BidWithCarrier[];

acceptedBidId?: string;

client: { clientType: ClientType; companyName?: string; fullName: string; phone: string };

}

export interface ClientProfile {

id: string;

profileId: string;

email: string;

fullName: string;

phone: string;

role: 'CLIENT';

clientType: ClientType;

companyName?: string;   // BUSINESS only

ice?: string;           // BUSINESS only — Moroccan company tax ID (15 digits)

address?: string;       // BUSINESS only

city: string;

createdAt: string;

}

export interface BidWithCarrier {

id: string;

priceMAD: number;

etaDays: number;

vehicleType: string;

notes?: string;

status: BidStatus;

carrier: { id: string; companyName: string; city: string; phone: string };

createdAt: string;

}

export interface ReturnTrip {

id: string;

carrierId: string;

carrierName: string;

carrierCity: string;

originCity: string;

destCity: string;

availableDate: string;

capacityKg: number;

vehicleType: string;

listedPriceMAD: number;

notes?: string;

status: AvailabilityStatus;

}

export interface PostJobPayload {

cargoType: CargoType;

description: string;

weightKg: number;

fragile: boolean;

hazmat: boolean;

originCity: string;

originAddress: string;

destCity: string;

destAddress: string;

pickupDateFrom: string;

pickupDateTo: string;

deliveryDate: string;

notes?: string;

}

export interface SubmitBidPayload {

jobId: string;

priceMAD: number;

etaDays: number;

vehicleType: string;

notes?: string;

}

export interface PostReturnTripPayload {

originCity: string;

destCity: string;

availableDate: string;

capacityKg: number;

vehicleType: string;

listedPriceMAD: number;

notes?: string;

}

export interface RegisterClientPayload {

clientType: ClientType;

email: string;

password: string;

fullName: string;

phone: string;

city: string;

companyName?: string;   // BUSINESS only

ice?: string;           // BUSINESS only

address?: string;       // BUSINESS only

}

export interface RegisterCarrierPayload {

email: string;

password: string;

fullName: string;

phone: string;

companyName: string;

city: string;

licenseNumber: string;

insuranceExpiry: string;

}

## 5. Folder Structure

<!-- COPILOT TASK: When I ask "scaffold project structure", create all folders and index files. -->

shahnbid/

├── app/

│   ├── (public)/

│   │   ├── page.tsx                      # Landing page

│   │   ├── login/page.tsx

│   │   └── register/

│   │       ├── client/page.tsx

│   │       └── carrier/page.tsx

│   ├── client/

│   │   ├── layout.tsx

│   │   ├── dashboard/page.tsx

│   │   ├── jobs/

│   │   │   ├── page.tsx                  # My jobs

│   │   │   ├── new/page.tsx              # Post a job

│   │   │   └── [id]/page.tsx             # Job detail + bids

│   │   ├── returns/page.tsx              # Browse return trips (Path B)

│   │   └── settings/page.tsx

│   ├── carrier/

│   │   ├── layout.tsx

│   │   ├── dashboard/page.tsx

│   │   ├── jobs/

│   │   │   ├── page.tsx                  # Job board

│   │   │   └── [id]/page.tsx             # Job detail + bid form

│   │   ├── bids/page.tsx

│   │   ├── returns/

│   │   │   ├── page.tsx                  # My return trips

│   │   │   └── new/page.tsx              # Post return trip (Path B)

│   │   └── settings/page.tsx

│   ├── admin/

│   │   ├── layout.tsx

│   │   ├── dashboard/page.tsx

│   │   ├── users/page.tsx

│   │   ├── jobs/page.tsx

│   │   └── commission/page.tsx

│   └── api/

│       ├── jobs/

│       │   ├── route.ts                  # GET list / POST create

│       │   └── [id]/

│       │       ├── route.ts              # GET detail / PATCH status

│       │       ├── bids/route.ts         # GET / POST bids

│       │       ├── accept/route.ts       # POST accept bid

│       │       └── complete/route.ts     # POST confirm delivery

│       ├── returns/

│       │   ├── route.ts                  # GET list / POST create

│       │   └── [id]/book/route.ts        # POST book a return trip

│       └── admin/

│           ├── carriers/[id]/approve/route.ts

│           └── commission/route.ts

├── components/

│   ├── ui/                               # shadcn/ui base

│   ├── layout/

│   │   ├── ClientSidebar.tsx

│   │   ├── CarrierSidebar.tsx

│   │   ├── AdminSidebar.tsx

│   │   └── TopBar.tsx

│   ├── jobs/

│   │   ├── JobCard.tsx

│   │   ├── JobTable.tsx

│   │   ├── PostJobForm.tsx

│   │   └── StatusBadge.tsx

│   ├── bids/

│   │   ├── BidCard.tsx

│   │   └── BidForm.tsx

│   ├── returns/

│   │   ├── ReturnTripCard.tsx

│   │   └── PostReturnTripForm.tsx

│   └── shared/

│       ├── DataTable.tsx

│       ├── EmptyState.tsx

│       ├── KpiCard.tsx

│       └── PageHeader.tsx

├── lib/

│   ├── types.ts

│   ├── validations.ts

│   ├── constants.ts

│   ├── utils.ts

│   ├── prisma.ts                         # Prisma singleton (backend phase)

│   ├── mock-data/                        # UX scaffolding phase only

│   │   ├── jobs.ts

│   │   ├── bids.ts

│   │   ├── returns.ts

│   │   └── users.ts

│   └── azure/                            # Backend phase

│       ├── auth.ts                       # Entra External ID helpers

│       ├── storage.ts                    # Blob Storage + SAS tokens

│       └── email.ts                      # Communication Services

├── middleware.ts                         # Route protection (backend phase)

├── prisma/

│   └── schema.prisma

└── .env.local

## 6. Mock Data (UX Scaffolding Phase)

<!-- COPILOT TASK: When I ask "generate mock data", create all four files in lib/mock-data/ using the types from section 4. -->

### lib/mock-data/jobs.ts

// 6 mock jobs covering all statuses: PUBLISHED, ACCEPTED, IN_TRANSIT,

// DELIVERED, COMPLETED, CANCELLED.

// Use Moroccan cities from section 11.

// Include realistic cargo descriptions in French.

// Include bidCount: 3 on PUBLISHED jobs, 1 on others.

// One job should have source: 'RETURN_TRIP' with agreedPriceMAD set.

### lib/mock-data/bids.ts

// 3 mock BidWithCarrier objects all linked to job id 'job-001'.

// Statuses: PENDING, ACCEPTED, REJECTED.

// Different carrier names, prices, ETAs.

### lib/mock-data/returns.ts

// 4 mock ReturnTrip objects.

// All status: OPEN.

// Different routes, dates within next 2 weeks, realistic prices.

// Carrier names should sound like Moroccan transport companies.

### lib/mock-data/users.ts

// 1 mock ClientProfile: Casablanca-based company (clientType BUSINESS, with ICE).

// 1 mock ClientProfile: an individual (clientType INDIVIDUAL, no company fields).

// 1 mock CarrierProfile: Casablanca carrier, status APPROVED.

// 1 mock CarrierProfile: Marrakech carrier, status PENDING.

## 7. Zod Validation Schemas

<!-- COPILOT TASK: When I ask "generate validations", create lib/validations.ts with all schemas below. -->

// lib/validations.ts

import { z } from 'zod';

// Dual-mode: INDIVIDUAL (B2C) needs no company fields; BUSINESS (B2B) does.

// Kept as a flat object + superRefine so react-hook-form typing stays simple.

export const registerClientSchema = z.object({

clientType:  z.enum(['INDIVIDUAL', 'BUSINESS']),

email:       z.string().email('Email invalide'),

password:    z.string().min(8, 'Minimum 8 caractères'),

fullName:    z.string().min(2, 'Nom requis'),

phone:       z.string().regex(/^(\+212|0)[567]\d{8}$/, 'Numéro marocain invalide'),

city:        z.string().min(2, 'Ville requise'),

companyName: z.string().optional(),   // BUSINESS only

ice:         z.string().optional(),   // BUSINESS only

address:     z.string().optional(),   // BUSINESS only

}).superRefine((d, ctx) => {

if (d.clientType === 'BUSINESS') {

if (!d.companyName || d.companyName.trim().length < 2)

ctx.addIssue({ code: 'custom', path: ['companyName'], message: 'Raison sociale requise' });

if (!d.ice || !/^\d{15}$/.test(d.ice))

ctx.addIssue({ code: 'custom', path: ['ice'], message: 'ICE invalide (15 chiffres)' });

if (!d.address || d.address.trim().length < 5)

ctx.addIssue({ code: 'custom', path: ['address'], message: 'Adresse requise' });

}

});

export const registerCarrierSchema = z.object({

email:           z.string().email('Email invalide'),

password:        z.string().min(8, 'Minimum 8 caractères'),

fullName:        z.string().min(2, 'Nom requis'),

phone:           z.string().regex(/^(\+212|0)[567]\d{8}$/, 'Numéro marocain invalide'),

companyName:     z.string().min(2, 'Raison sociale requise'),

city:            z.string().min(2, 'Ville requise'),

licenseNumber:   z.string().min(3, 'Numéro de licence requis'),

insuranceExpiry: z.string().refine(

(d) => new Date(d) > new Date(),

"L'assurance doit être en cours de validité"

),

});

export const postJobSchema = z.object({

cargoType:      z.enum(['GENERAL','REFRIGERATED','HAZMAT','FRAGILE','OVERSIZED','LIVESTOCK']),

description:    z.string().min(10).max(500),

weightKg:       z.number().min(1).max(50000),

fragile:        z.boolean(),

hazmat:         z.boolean(),

originCity:     z.string().min(2),

originAddress:  z.string().min(5),

destCity:       z.string().min(2),

destAddress:    z.string().min(5),

pickupDateFrom: z.string().refine((d) => new Date(d) >= new Date(), 'Date passée'),

pickupDateTo:   z.string(),

deliveryDate:   z.string(),

notes:          z.string().max(300).optional(),

}).refine(

(d) => new Date(d.pickupDateTo) >= new Date(d.pickupDateFrom),

{ message: 'Date de fin avant date de début', path: ['pickupDateTo'] }

);

export const submitBidSchema = z.object({

priceMAD:    z.number().min(100, 'Prix minimum 100 MAD'),

etaDays:     z.number().int().min(1).max(30),

vehicleType: z.string().min(2),

notes:       z.string().max(300).optional(),

});

export const postReturnTripSchema = z.object({

originCity:      z.string().min(2),

destCity:        z.string().min(2),

availableDate:   z.string().refine((d) => new Date(d) >= new Date(), 'Date passée'),

capacityKg:      z.number().min(100).max(50000),

vehicleType:     z.string().min(2),

listedPriceMAD:  z.number().min(100, 'Prix minimum 100 MAD'),

notes:           z.string().max(300).optional(),

}).refine(

(d) => d.originCity !== d.destCity,

{ message: 'Origine et destination identiques', path: ['destCity'] }

);

export type RegisterClientInput   = z.infer<typeof registerClientSchema>;

export type RegisterCarrierInput  = z.infer<typeof registerCarrierSchema>;

export type PostJobInput           = z.infer<typeof postJobSchema>;

export type SubmitBidInput         = z.infer<typeof submitBidSchema>;

export type PostReturnTripInput    = z.infer<typeof postReturnTripSchema>;

## 8. Azure Helper Modules (Backend Phase)

<!-- COPILOT TASK: When I ask "generate Azure helpers", create the three files in lib/azure/. -->

### lib/azure/auth.ts — Entra External ID

// Responsibilities:

// - getTokenFromRequest(req): extract and validate Entra JWT from Authorization header

//   using @azure/msal-node jwks validation

// - getUserRole(token): return the 'extension_UserRole' custom claim ('CLIENT'|'CARRIER'|'ADMIN')

// - requireRole(req, role): throw 401/403 if token missing or wrong role

// - getUserOid(token): return the 'oid' claim (Entra object ID, matches Profile.entraOid)

//

// Env vars needed:

// ENTRA_TENANT_ID, ENTRA_CLIENT_ID, ENTRA_AUTHORITY

### lib/azure/storage.ts — Blob Storage

// Responsibilities:

// - uploadFile(containerName, blobName, buffer, contentType): upload to Azure Blob, return URL

// - generateSasUrl(containerName, blobName, expiryMinutes): return time-limited read URL

// - deleteBlob(containerName, blobName): delete a blob

//

// Containers: 'job-photos' (job cargo images), 'carrier-docs' (license + insurance)

// Use @azure/storage-blob BlobServiceClient with DefaultAzureCredential

//

// Env vars needed:

// AZURE_STORAGE_ACCOUNT_NAME, AZURE_STORAGE_ACCOUNT_KEY

### lib/azure/email.ts — Communication Services

// Four transactional email functions:

// 1. notifyCarriersNewJob(job, carrierEmails[])

//    Subject: "Nouvelle expédition — {originCity} → {destCity}"

//    Body: cargo, weight, pickup date, link to job board

// 2. notifyClientNewBid(job, bid, carrier, clientEmail)

//    Subject: "Nouvelle offre pour expédition #{jobId}"

//    Body: carrier name, price MAD, ETA, link to job detail

// 3. notifyBidAccepted(job, bid, client, carrier)

//    Send to both parties. Subject: "Confirmation expédition #{jobId}"

//    Body: job details + counterparty phone number

// 4. notifyAdminNewCarrier(carrier, adminEmail)

//    Subject: "Nouveau transporteur en attente d'approbation"

//    Body: company name, city, license number, link to admin users

// Use @azure/communication-email EmailClient

// Env vars needed:

// AZURE_COMM_CONNECTION_STRING, EMAIL_FROM (e.g. noreply@shahnbid.ma)

## 9. API Routes (Backend Phase)

<!-- COPILOT TASK: When I ask "generate API route [name]", use this table and the pattern below. -->

| Method | Route | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/auth/register/client | Public | Create Entra user + ClientProfile in DB |
| POST | /api/auth/register/carrier | Public | Create Entra user + CarrierProfile (PENDING) |
| GET | /api/jobs | CARRIER / ADMIN | List PUBLISHED jobs (job board) |
| GET | /api/jobs?clientId=me | CLIENT | List client's own jobs |
| POST | /api/jobs | CLIENT | Create and publish a job |
| GET | /api/jobs/[id] | Any auth | Full job detail with bids |
| PATCH | /api/jobs/[id] | CARRIER | Update status (PICKED_UP / IN_TRANSIT / DELIVERED) |
| POST | /api/jobs/[id]/bids | CARRIER | Submit a bid |
| POST | /api/jobs/[id]/accept | CLIENT | Accept a bid (atomic transaction) |
| POST | /api/jobs/[id]/complete | CLIENT | Confirm delivery, record commission |
| GET | /api/returns | CLIENT / ADMIN | List OPEN return trips |
| POST | /api/returns | CARRIER | Post a new return trip |
| POST | /api/returns/[id]/book | CLIENT | Book a return trip → creates Job |
| GET | /api/admin/carriers | ADMIN | List carriers with status |
| POST | /api/admin/carriers/[id]/approve | ADMIN | Approve carrier |
| GET | /api/admin/commission | ADMIN | Commission log |

### Critical transactions

Accept bid (POST /api/jobs/[id]/accept) must use prisma.$transaction:

- Set winning bid → ACCEPTED

- Set all other bids on this job → REJECTED

- Set job.acceptedBidId, job.status → ACCEPTED, job.agreedPriceMAD

- Write to job_status_history

- Call notifyBidAccepted email

Book return trip (POST /api/returns/[id]/book) must use prisma.$transaction:

- Validate availability status === OPEN

- Create a new Job with source: RETURN_TRIP, status: ACCEPTED, carrierProfileId, agreedPriceMAD

- Set availability.status → BOOKED, availability.bookedJobId

- Write to job_status_history

- Call notifyBidAccepted email (same template, both paths)

Complete job (POST /api/jobs/[id]/complete):

- Validate job.status === DELIVERED

- Calculate commissionMAD = agreedPriceMAD × 0.10

- Set job.status → COMPLETED, job.commissionMAD

- Write to job_status_history

## 10. Component Specifications

### StatusBadge

const STATUS_STYLES: Record<JobStatus, { bg: string; text: string; label: string }> = {

DRAFT:       { bg: 'bg-gray-100',    text: 'text-gray-600',           label: 'Brouillon' },

PUBLISHED:   { bg: 'bg-blue-50',     text: 'text-brand-primary',      label: 'Ouvert aux offres' },

ACCEPTED:    { bg: 'bg-blue-100',    text: 'text-blue-800',           label: 'Transporteur assigné' },

PICKED_UP:   { bg: 'bg-amber-50',    text: 'text-amber-700',          label: 'Collecté' },

IN_TRANSIT:  { bg: 'bg-amber-100',   text: 'text-amber-800',          label: 'En transit' },

DELIVERED:   { bg: 'bg-green-100',   text: 'text-green-800',          label: 'Livré' },

COMPLETED:   { bg: 'bg-emerald-100', text: 'text-emerald-900',        label: 'Terminé' },

CANCELLED:   { bg: 'bg-gray-200',    text: 'text-gray-700',           label: 'Annulé' },

};

### JobCard

interface JobCardProps {

job: JobSummary;

variant: 'client' | 'carrier';  // client shows status; carrier shows bid count + time

}

// Show a source badge if job.source === 'RETURN_TRIP': "Retour disponible" in teal

### ReturnTripCard (Path B)

interface ReturnTripCardProps {

trip: ReturnTrip;

onBook: (tripId: string) => void;

canBook: boolean;

}

// Layout: originCity → destCity (arrow), date, capacity, vehicle type

// Right side: large listedPriceMAD, "Réserver" primary button

// Carrier name + city shown as subtext

### BidCard

interface BidCardProps {

bid: BidWithCarrier;

isAccepted: boolean;

onAccept: (bidId: string) => void;

canAccept: boolean;

}

### PostReturnTripForm

// Fields: originCity (Select), destCity (Select), availableDate (Date),

//         capacityKg (Number), vehicleType (Text), listedPriceMAD (Number), notes (Textarea)

// Validation: postReturnTripSchema

// UX phase: onSubmit logs to console

// Backend phase: calls POST /api/returns

### KpiCard

interface KpiCardProps {

label: string;

value: string | number;

delta?: number;

deltaPositive?: boolean;

icon: React.ComponentType;

}

### DataTable

interface DataTableProps<T> {

columns: Column<T>[];

data: T[];

loading?: boolean;       // skeleton rows, not spinner

emptyTitle?: string;

emptyBody?: string;

emptyAction?: React.ReactNode;

selectable?: boolean;

pageSize?: 10 | 25 | 50;

}

## 11. Constants

<!-- COPILOT TASK: When I ask "generate constants", create lib/constants.ts. -->

// lib/constants.ts

export const MOROCCAN_CITIES = [

'Casablanca', 'Rabat', 'Marrakech', 'Fès', 'Tanger', 'Agadir',

'Meknès', 'Oujda', 'Kénitra', 'Tétouan', 'Safi', 'El Jadida',

'Nador', 'Béni Mellal', 'Mohammadia', 'Khouribga', 'Settat',

'Laâyoune', 'Dakhla', 'Taza',

] as const;

export const CARGO_TYPE_LABELS: Record<string, string> = {

GENERAL:      'Général',

REFRIGERATED: 'Réfrigéré',

HAZMAT:       'Matières dangereuses',

FRAGILE:      'Fragile',

OVERSIZED:    'Hors gabarit',

LIVESTOCK:    'Bétail',

};

export const CLIENT_TYPE_LABELS: Record<string, string> = {

INDIVIDUAL: 'Particulier',

BUSINESS:   'Entreprise',

};

export const VEHICLE_TYPES = [

'Camion 3.5T', 'Camion 7.5T', 'Camion 12T', 'Camion 19T',

'Semi-remorque 26T', 'Camion frigorifique', 'Plateau',

] as const;

export const COMMISSION_RATE = 0.10;

## 12. Environment Variables

<!-- COPILOT TASK: When I ask "create env file", generate .env.local with these keys. -->

# .env.local

# Database — Azure PostgreSQL Flexible Server

DATABASE_URL="postgresql://USER:PASSWORD@HOST:5432/shahnbid?sslmode=require"

# Microsoft Entra External ID

ENTRA_TENANT_ID=

ENTRA_CLIENT_ID=

ENTRA_CLIENT_SECRET=

ENTRA_AUTHORITY=https://login.microsoftonline.com/YOUR_TENANT_ID

NEXT_PUBLIC_ENTRA_CLIENT_ID=

NEXT_PUBLIC_ENTRA_AUTHORITY=

# Azure Blob Storage

AZURE_STORAGE_ACCOUNT_NAME=

AZURE_STORAGE_ACCOUNT_KEY=

AZURE_STORAGE_CONNECTION_STRING=

# Azure Communication Services (email)

AZURE_COMM_CONNECTION_STRING=

EMAIL_FROM=noreply@shahnbid.ma

ADMIN_EMAIL=admin@shahnbid.ma

# App

NEXT_PUBLIC_APP_URL=http://localhost:3000

# AWS SES (alternative email — optional)

AWS_REGION=eu-west-1

AWS_ACCESS_KEY_ID=

AWS_SECRET_ACCESS_KEY=

SES_FROM_EMAIL=noreply@shahnbid.ma

## 13. Quick-start Commands

<!-- COPILOT TASK: When I ask "show quick start", print these commands. -->

# 1. Create project

npx create-next-app@latest shahnbid \

--typescript --tailwind --app --eslint --src-dir=false

cd shahnbid

# 2. Install dependencies

npm install \

prisma @prisma/client \

react-hook-form zod @hookform/resolvers \

@azure/msal-node @azure/msal-browser \

@azure/storage-blob \

@azure/communication-email \

class-variance-authority clsx tailwind-merge \

@tanstack/react-query zustand

# 3. Optional: AWS SES instead of Azure Communication Services

npm install @aws-sdk/client-ses

# 4. Install shadcn/ui

npx shadcn-ui@latest init

npx shadcn-ui@latest add button input label select textarea \

card badge table dialog dropdown-menu

# 5. Init Prisma

npx prisma init --datasource-provider postgresql

# Paste schema from section 3 into prisma/schema.prisma

npx prisma db push

npx prisma generate

# 6. Run dev

npm run dev

## 14. UX Scaffolding — Screen Checklist

Track progress through the UX phase. All boxes must be checked before backend work starts.

### Public

- ☐ Landing page (/) — hero, how-it-works, trust numbers, dual CTA

- ☐ Client registration (/register/client)

- ☐ Carrier registration (/register/carrier)

- ☐ Login (/login)

### Client portal

- ☐ Dashboard (/client/dashboard) — KPI cards + recent jobs

- ☐ Post a job (/client/jobs/new) — 4-section form, mock submit

- ☐ My jobs (/client/jobs) — DataTable with filter + empty state

- ☐ Job detail (/client/jobs/[id]) — summary + BidCards + mock accept

- ☐ Browse return trips (/client/returns) — ReturnTripCards + city filter

### Carrier portal

- ☐ Dashboard (/carrier/dashboard) — KPI cards

- ☐ Job board (/carrier/jobs) — JobCards + city filter

- ☐ Job detail (/carrier/jobs/[id]) — detail + BidForm mock submit

- ☐ My bids (/carrier/bids) — DataTable

- ☐ Post return trip (/carrier/returns/new) — PostReturnTripForm mock submit

- ☐ My return trips (/carrier/returns) — list of own return trips

### Admin portal

- ☐ Dashboard (/admin/dashboard) — hardcoded KPIs

- ☐ Users (/admin/users) — carrier approval table, mock buttons

- ☐ Jobs (/admin/jobs) — all jobs DataTable

- ☐ Commission (/admin/commission) — log + running total

### Navigation

- ☐ Client sidebar all links work

- ☐ Carrier sidebar all links work

- ☐ Admin sidebar all links work

- ☐ Mobile bottom nav renders on all portals

- ☐ All layouts correct on 375px mobile viewport

## 15. Build Sequence — 7 Weeks

| Phase | Week | Focus | Output |
| --- | --- | --- | --- |
| UX — Design | 1 | Tokens + components + mock data | Tailwind config, all shared components, 4 mock-data files |
| UX — Screens | 1–2 | All pages with mock data | Every route renders, no errors |
| UX — Nav | 2 | Wiring + layouts | Click through entire app, all portals |
| UX — Sign-off | 2 | Review on desktop + mobile | Freeze UX, no layout changes after this point |
| Backend — DB + Auth | 3 | Prisma schema + Azure Entra | DB live, login/register working |
| Backend — Path A | 4–5 | Jobs + bids + emails + admin | Full Path A loop proven end-to-end |
| Backend — Path B + Deploy | 6–7 | Return trips + deploy to Azure | Both paths live on shahnbid.ma |

## 16. MVP Success Criteria

Before starting V2:

| Metric | Target |
| --- | --- |
| Jobs posted | ≥ 10 real client jobs |
| Active carriers | ≥ 3 approved and bidding |
| Return trips posted | ≥ 5 by real carriers |
| Jobs completed end-to-end | ≥ 2 (at least 1 via Path B) |
| Commission collected | ≥ 1 manual invoice paid |
| Time to first bid | < 24 hours after posting |

*End of ShahnBid MVP Copilot Spec — v3.0 · Azure / AWS · UX-First*